MCM — My Country Mobile

Auto-Dialer / Campaign

Deep Build Audit — What Is Already Built

Feature area:  Auto-Dialer — routed under /campaign/*

Covers:  campaign builder, power/predictive dialer, live agent screen,

summary, call scripts, dispositions, DNC, logs

Audit date:  1 September 2026

Scope:  frontend repo /root/mycountrymobile-web (+ recovered campaign-api schema)

# Contents

# 1. Executive summary

The Auto-Dialer (“Campaign”) is one of the largest modules in the product — roughly 9,500 lines across 40 files. It is built out broadly across configuration, management, reporting, and the agent experience, but three things define its true state:

- The configuration and management layers are LIVE. Creating, editing, listing, starting/pausing, rescheduling, and deleting campaigns all work against real endpoints, as do call scripts, dispositions, DNC, and the log/statistics screens.

- The live call engine on the agent screen is COMMENTED OUT. On the agent-running screen the softphone widget and the actual call functions (_makeCall / _start / _stop) are disabled in source. The screen renders its shell, contact panels, dispositions, timers and tabs — but does not itself place a SIP call in its current state.

- Advanced dialer metrics are honest placeholders. Pacing/abandon/idle-agent/line-allocation stats, live agent state, and per-disposition counts are shown as "not measured yet" in visible UI copy because no backend endpoint computes them. This is a deliberate "we don’t fake metrics" posture stated in code comments and on screen.

Net: the campaign product is fully usable as a configuration and reporting system, but the outbound dialing loop (auto-place call → connect agent → next contact) is not currently wired on the frontend, and the predictive pacing intelligence has no data source yet.

# 2. Feature surface & navigation

The whole module mounts under the /campaign/* URL prefix (not /auto-dialer/*), inside a shell with a persistent sidebar. The user-facing section title is “Campaign”. A recent change (“Take Outbound Campaigns out of Admin”) moved it out of Admin Settings.

Sidebar navigation items (all gated by campaign.IS_SHOW + campaign.action.view):

| Nav label | Route | Screen |
| --- | --- | --- |
| Campaign List | /campaign/all-campaigns | Campaign list + KPI strip |
| Leads | /campaign/leads | Lead groups (separate area) |
| Call Scripts | /campaign/call-scripts | Script list + editor |
| Dispositions | /campaign/dispositions | Disposition list + editor |
| Statistics | /campaign/logs | Campaign-logs screen |
| DNC | /campaign/dnc | Do-Not-Contact list |
| (Disposition Logs) | /campaign/disposition-logs | BUILT but sidebar link commented out |

RBAC: everything keys off features.plan_features.campaign — IS_SHOW (feature flag) plus action sub-flags view / add / pause / summary / edit / delete. A fixed router bug is documented in-code: the power/predictive :type route previously had no guard, so /campaign/<anything> rendered the dialer while bypassing both the plan-feature and view-permission checks; a guard was added.

Also present: an embedded campaign list under Performance → Campaigns, a monitoring view (CallQueueMonitoring with queueType=campaign), and a standalone "My Campaigns" list for agents (/my-campaigns, /running-campaign).

# 3. Dialer modes (and the naming traps)

There are three dialer modes, defined once and reused. The internal key names do NOT match their labels — a real trap when reading the code:

| Label (UI) | Stored dialMethod | Meaning / mode-specific controls |
| --- | --- | --- |
| Preview | PREVIEW | Manual review; unlocks Preview Time + Allow Skipping |
| Progressive | PROGRESSIVE (key: NORMAL) | Steady auto flow; only wrap-up / retry / attempts |
| Predictive | PREDICTIVE | Max efficiency; unlocks Ringing Agent Time, Max Ring Time, Auto-Answer, Answering-Machine Detection |

There is NO separate "Power" dialer mode. The "Power Dialer" page in the power-predictive module actually creates PROGRESSIVE-mode campaigns (type "predictive-dialer" creates PREDICTIVE). So there are two campaign builders — a richer 5-tab one under campaign/, and a leaner single-page one under power-predictive/ — but only three underlying modes.

Watch out: the key NORMAL maps to the string "PROGRESSIVE"; and the two builders sometimes filter/label the same mode using different literals.

# 4. Campaign builder (regular, 5-tab)

Path: campaign/add-edit-campaign/. A drawer-based wizard held entirely in React state (not URL-routed). react-hook-form with a per-tab Yup schema that swaps as you change tabs; forward navigation is gated by validating the current tab, backward is free. The dialer-mode radio sits above the tabs and is locked in edit mode. Save uses one upsert endpoint for both create and edit (edit signalled by campaignId).

## Tab 1 — Basic Information

- Name (2–50), Site (locked once running), Caller IDs (multi; only unassigned inventory DIDs), Leads/groups (multi; excludes SYSTEM-generated groups; shows lead counts), Description (≤500). LIVE.

## Tab 2 — Settings & Permissions

- Country + Timezone (timezone auto-selects from country; sent both nested and as a top-level key). LIVE.

- Start/End date (inline validators, start before end) with an "N days" display badge. LIVE.

- Business hours per weekday (open + start/end + full-day) and Holidays. LIVE.

- Call recording (automatic), Call monitoring (AI), Transcription — monitoring and transcription are interlocked (enabling one forces the other). LIVE.

- Display-number / masking / incoming / show-if-blocked — plumbed in schema, mapper, and hydration, but there is no UI to set them in the builder. STORED-ONLY.

## Tab 3 — Campaign Settings

- Preview Time (Preview mode), Ringing Agent Time & Max Ring Time (Predictive), Wrap-up time (all), Default retry period + unit, Max attempts per record. LIVE.

- Automatic Answer switch — sent, but its timeout input and schema are commented out. PARTLY DISABLED.

- Answering-Machine Detection (switch + HANGUP/VOICEMAIL + voicemail select) — was historically never saved (the enable flag was omitted on every save; 0 of 12 live campaigns had it); now fixed by sending both enabled and enable spellings. LIVE (fixed).

- Agent Dispositions — switch grid of agent-type dispositions, with inline add. LIVE.

## Tab 4 — Agents

- Allow Skipping (Preview mode), Agent Scripting toggle (makes script required), Script select (filtered to the campaign’s dial method), Members table (checkbox + select-all, site-scoped). LIVE. An orphaned "manager" field exists with no UI and is not in the payload.

## Tab 5 — Media

- On-hold music greeting → settings.media.hold. LIVE.

## Save payload (strict whitelist)

buildCampaignUpsertPayload sends only: campaignStatus, name, siteId, description, startDate, endDate, callerId, groupId, dialerSetting, agentDisposition, members, allowSkipping, agentScripting, script, settings, dialMethod, timezone (+ campaignId when editing). Members are de-duplicated; dates formatted YYYY-MM-DD; recording mp3 UUIDs and on_demand=false are hardcoded in the mapper. Everything else in the form is dropped.

# 5. Power / Predictive dialer builder

Path: power-predictive/. A leaner, single-page (no-tabs) builder that serves two page types by URL param — power-dialer (creates PROGRESSIVE) and predictive-dialer (creates PREDICTIVE). Validated on submit; upserts to the same /api/campaign/upsert endpoint.

Fields:

- Schedule/targeting: Name, Site, Timezone, Start/End date + time, Days-to-run (7 checkboxes), Holidays (range- and weekday-filtered picker), Leads (multi), Leads method (Random/Ascending/Descending). LIVE.

- Dialing: Ring Time, Max Attempts, Retry After, Rotate Caller ID (+ multi caller-ID), "Call per cycle/agent" (call_per_second), Routing (IVR for power / Queue for predictive), Answering-Machine Detection (+ HANGUP/DROP_VOICEMAIL + voicemail). LIVE.

No pacing ratio, abandon-rate, or lines-per-agent controls exist here — "call per cycle/agent" is the only pacing knob. Vestigial payload fields ride along unused: upload_leads, lead_uuid, upload_voice, forwardTo, attempt. The lead CSV-upload button is commented out.

Validation bugs (dead rules): the schema conditions for call_per_second and forwardToId compare dialMethod[0] to "1"/"2", but dialMethod is the string "PROGRESSIVE"/"PREDICTIVE" — so neither branch ever matches and both validations are effectively dead (forwardToId is never actually required).

# 6. Campaign list & management

The main list (campaign/index.tsx) is LIVE and rich: columns for Status pill, Campaign (name + mode + date), Window, Leads (click-through to call logs), Contact-outcomes bar with a per-row "refresh analytics" button, Answered %, and Agents (avatars + roster modal). Filters: debounced search, status chips (Running/Paused/Scheduled/Completed), mode chips. A KPI strip aggregates up to 500 campaigns client-side.

Row actions (all RBAC-gated): Play/Pause, Open live monitor, Reschedule (when expired), Edit, Delete.

Not present: no Clone, no multi-select/bulk actions, and no distinct "Stop" state (only Pause). No socket/real-time updates on the list — the "live" badge is decorative; freshness comes from the manual refresh button and react-query invalidation. The power-predictive list is similar but simpler, and its "Remaining" column shows the total count rather than a computed remaining (a bug).

# 7. Agent-running (live dialing) screen

Path: campaign/agent-running-campaign/ — 1,253 lines, the operational heart. Most state comes from a useCampaign() context hook (timers, contacts, wrap-up, start/stop flags).

CRITICAL — the dialer is disabled in source. The CommonDialerWidget import and its whole JSX are commented out; handleMakeCall has the real _makeCall call commented out (it only sets the selected contact and flips a flag); and handleStatusChange has _stop()/_start() commented. So the screen orchestrates everything around a call but does not place one.

What IS built on the screen:

- Contact info panel (name, number, email, job title, industry, socials, city/state/country).

- Tabs: Script (read-only, when agentScripting on), Info, Disposition, Transcription (tab present but body commented out → non-functional), Notes (when connected).

- Disposition + wrap-up: wrap-up timer, disposition radio grid, Reschedule Call (with custom date picker) that creates a "Call Back Schedule" task with reminders; submit flows differ by mode (Predictive has Submit-and-Exit vs Submit-and-Next).

- Presence / pause reasons: online/away/busy presence picker that calls userUpdateStatus and emits a socket user-presence-update.

- Contact queue panels per mode (Progressive ongoing/queue accordions; Preview list with Dial/Skip + preview timer). A "Please Wait" modal uses a hardcoded 10-second cosmetic countdown.

Orphaned & buggy: the Add-to-DNC wrap-up control is fully built but not imported/rendered here. Visible bugs include a stray literal ":flag-in:" rendered on screen in the waiting modal, leftover console.logs, an always-true contactId===contactId styling condition, and the outbound SIP X-ContactName header being set from the agent’s name rather than the contact’s.

# 8. Campaign summary / monitor

Path: campaign/campagin-summary/ (note the misspelled route). KPI cards (leads assigned, dialled, answered %, no-answer %, DNC %, agents), an SVG outcome donut + breakdown bars, a "Dialling policy" panel (attempts, retry, wrap-up, max ring, AMD), an Agents table, and a Configuration panel (targeting + dispositions).

Honest placeholders (quoted in UI): "Pacing is not measured yet" (abandon/idle/line/adjusted-calls), "Live agent state … needs the same campaign stats service", and "Per-disposition counts need a disposition report keyed by campaign." No time-series or per-agent metric charts exist. The shared campaign-ui.tsx module explicitly renders only what the analytics endpoint measures.

# 9. Supporting modules

## Call Scripts

Named rich-text (Slate editor) talk-tracks tagged with a dial-method Type (Preview / Progressive / Predictive / Queue). List + create/edit drawer + read-only overview. Content non-empty validation walks the Slate tree. LIVE. No dynamic-variable / merge-token feature exists. Minor: a 500ms setTimeout hack remounts the editor.

## Dispositions

Call-outcome labels (name + description). Three types exist — AGENT, CAMPAIGN, SYSTEM — but the editor hardcodes AGENT for everything it creates (no type picker); SYSTEM rows are read-only. List + create/edit dialog. LIVE. Copy-paste bug: the empty-table text says "No disposition logs found" (wrong screen). API import misspelled deleteReposition.

## DNC (Do Not Contact)

Add single (name/phone/email) and bulk upload (CSV/XLS/XLSX with a downloadable sample, per-country prefix, and a strict-vs-auto-convert normalization mode). LIVE.

Scope reduced: the design originally had two tabs — Default (global/complaints feed, getDNCComplaintsList) and Personal — but the entire Default-DNC tab and its complaints column schema are commented out. Only Personal DNC renders now. SYSTEM rows are protected from delete, though a styling bug makes them still look deletable. The single-add "edit" path exists but is never triggered.

## Logs & statistics

- Campaign logs (surfaced as "Statistics", /campaign/logs): a 6-card KPI strip (Total/Dialed/Pending/Connected/No-answer/DNC), each clickable to filter an ActivityList, with campaign-type / campaign-name / disposition filters. LIVE. Bug: sends disposition.label instead of value as the filter id; a console.log left in.

- Disposition logs (fully built: summary grid of per-disposition counts + drill-down table with per-attempt agent popovers) — but its sidebar link is commented out, so it is not reachable from the nav. BUILT, UNLINKED.

Neither log screen has an export feature.

# 10. API endpoints

Base https://api.mycountrymobile.com. The dialer campaign uses the /api/campaign/* set (distinct from the 10DLC /api/v1/brand/campaign-* SMS endpoints).

| Purpose | URL |
| --- | --- |
| Create / update campaign (upsert) | /api/campaign/upsert |
| List | /api/campaign/list |
| Detail | /api/campaign/detail |
| Change state (play/pause/reschedule) | /api/campaign/change-state |
| Delete | /api/campaign/delete |
| Analytics (outcomes) | /api/campaign/analytics |
| Summary | /api/campaign/summary |
| Lead list / add / update / delete | /api/campaign/lead-list, /lead/add, /lead/update, /lead/delete |
| DNC add / upload / list / remove | /api/campaign/dnc/{add,upload,list,remove} |
| Call scripts upsert / list / delete | /api/campaign/call-script/{upsert,list,delete} |
| Dispositions upsert / list / delete | /api/campaign/disposition/{upsert,list,delete} |
| Disposition summaries | /api/campaign/disposition/{summary,general-summary,general-single-summary} |
| Agent activity save / get | /api/campaign/agent/{save-activity,get-activity,get-activity-records} |
| Call statistics / retry | /api/campaign/call/statistics, /api/campaign/retry/call-log |
| Disposition note save | /api/campaign/notes-disposition/save |

Sockets: the agent-running screen emits user-presence-update and consumes ongoingCampaignActivity / callSummary; the core call-routing/next-call socket logic lives inside the useCampaign / useSocketEvents hooks (outside the audited files). The list, summary, and power-predictive screens use no sockets.

# 11. Backend contract note

The repo ships a recovered copy of the campaign-api backend (backend-patches/campaign-api). Its README documents that — despite the name — campaign-api actually owns Call Queues, and its Joi settingsSchema rejects unknown keys (no .unknown(), no stripUnknown). This is the same mechanism behind the "coming soon" fields in the Call Queues feature. The outbound dialer’s /api/campaign/* endpoints are served separately (their backend source was not read here), so the exact server-side acceptance rules for the dialer payload are not confirmed from this repo.

# 12. Build status matrix

| Capability | Status |
| --- | --- |
| Campaign builder (5-tab) — create/edit/upsert | LIVE |
| Power/Predictive builder — create/edit/upsert | LIVE |
| Campaign list, filters, KPI strip | LIVE |
| Play / Pause / Reschedule / Edit / Delete | LIVE |
| Analytics refresh (outcomes) | LIVE |
| Campaign summary (donut, breakdown, policy) | LIVE |
| Call scripts (list/edit/overview) | LIVE |
| Dispositions (list/edit) | LIVE |
| DNC — Personal (add / bulk upload / delete) | LIVE |
| Campaign logs / "Statistics" | LIVE |
| Agent presence / pause reasons | LIVE |
| Agent script view / notes / disposition submit / reschedule | LIVE |
| Softphone / actual call placement (agent screen) | COMMENTED OUT |
| Transcription tab (agent screen) | DISABLED (body commented) |
| Add-to-DNC wrap-up control | BUILT, ORPHANED (not wired) |
| Disposition Logs screen | BUILT, UNLINKED (sidebar commented) |
| Default/global DNC (complaints feed) | DISABLED (tab commented) |
| Display-number / masking in campaign builder | STORED-ONLY (no UI) |
| Automatic-Answer timeout | DISABLED (input+schema commented) |
| Lead CSV upload (power-predictive) | DISABLED (button commented) |
| Pacing / abandon / idle / line-allocation metrics | PLACEHOLDER (no endpoint) |
| Live agent state on summary/monitor | PLACEHOLDER (no endpoint) |
| Per-disposition counts on config panel | PLACEHOLDER (no endpoint) |
| Power-predictive "Campaign Monitoring" stat cards | PLACEHOLDER (hardcoded 0s, no fetcher) |
| Clone / bulk actions / real-time list updates | NOT BUILT |
| Dynamic variables in call scripts | NOT BUILT |

# 13. Bugs, dead code & debug inventory

## Functional bugs

- Power-predictive schema: call_per_second and forwardToId .when() branches compare dialMethod[0] to "1"/"2" and never match → both validations are dead; forwardToId not actually required.

- Caller-ID value mismatch on power-predictive edit: options use did_number as value but the edit-patch sets value to uuid → editing can produce caller-IDs that don’t match the option list.

- Power-predictive list "Remaining" column shows totalCount instead of total − passed − failed.

- Query-key invalidation mismatch: create invalidates getCampaignListForPreview while the power-predictive list is keyed getCampaignList → a new campaign may not auto-refresh.

- Agent screen: outbound X-ContactName SIP header built from the agent’s name, not the contact’s; stray ":flag-in:" text rendered on screen; always-true contactId===contactId styling condition.

- Campaign-logs: sends disposition.label instead of value for the disposition_uuid filter.

- DNC: SYSTEM rows use identical delete-button styling in both ternary branches, so undeletable rows still look deletable.

## Debug left in production

- console.log statements in: campaign add-edit (dialMethod), agents-list (script errors), agent-running (make-call: number/name/headers), and campaign-logs.

## Dead / commented-out blocks

- Softphone widget + Transcription widget (agent screen); Default-DNC tab + complaints columns (DNC); Disposition-Logs sidebar link; Auto-Answer timeout input + schema; lead-upload button (power-predictive); assorted commented selects, buttons, and label logic across builders.

## Naming / cosmetic

- Misspellings baked into code and routes: "compaign-record" / "compaign-call-logs" routes, component AgentRunningCampign, const dailMethodsArr, asset sampleCSVFIle.csv, API deleteReposition; off-by-one textarea maxLength (501 vs schema 500); toast grammar; duplicate DOM ids on radio groups; duplicate column accessorKeys.

# 14. Recommended next steps

- Re-enable the dialing loop — restore CommonDialerWidget and the _makeCall/_start/_stop path on the agent-running screen (this is what turns the campaign product from "configured" into "dialing").

- Build the campaign stats service the UI already asks for: pacing/abandon/idle/line metrics, live agent state, and per-disposition counts keyed by campaign — then remove the placeholder copy.

- Wire the orphans: mount Add-to-DNC on the wrap-up screen; add the Disposition-Logs sidebar link; decide whether Default/global DNC returns.

- Fix the dead validations in the power-predictive schema (dialMethod comparisons) and the caller-ID value/label mismatch on edit.

- Finish or hide half-built controls: Automatic-Answer timeout, display-number/masking UI in the builder, lead CSV upload.

- Confirm the dialer backend contract (which service serves /api/campaign/*, and whether it rejects unknown keys) before adding new payload fields.

- Cleanup: remove console.logs and the ":flag-in:" text, unify query keys, fix the SIP header, and standardise the misspelled routes/identifiers.

Compiled from a line-by-line read of /root/mycountrymobile-web on 1 September 2026 (campaign builder, power/predictive, agent-running, summary, scripts, dispositions, DNC, logs) plus the recovered campaign-api schema. The dialer backend source was not read; its acceptance rules are noted as unconfirmed.